YES Implementation Team

# Meeting #10 Notes

# November 15, 2004

Attendees:  Catherine Cala, Ron Cole for Betty Jo Licata, Troy Cross, Becky Geltz, Jeanne Herman, Marayamah Hassan, Dennis Konik, Dona Madacsi, Rick Marsico, Tom Masters, Cleo Nastopoulos, Mary Noble, Mary Jo Repasky, Patty Seachman for Marianne Anderson, Bob Tupaj, and Donna Wainio.

Implementation Team members absent:  Marianne Anderson, Eileen Greaf, Betty Jo Licata, and Jamie Stanger.

- In the November 1, 2004 meeting notes, an adjustment was made to the Training Team report.  The “primary” location for training will be the KILC-Training Room, with Bresnahan Reception (KILC) being used as an alternative site as needed.  Notes were accepted as revised.

- Notes from the November 8, 2004 meeting were distributed.  Email corrections to Cheryl Beil.

### UPDATES

- Remote Banner Installation – Software was installed remotely and verified on site the week of Nov. 8 with YSU technical staff by SCT’s Rafael Vargas.

- Pat Kurisko’s Campus Visit – Pat will visit campus this week for continued planning.  Team leaders with questions and requiring time with Pat should notify Dona or Eileen.

- Project Calendar – was updated and distributed late last week and includes all the training modules, installations, and BPA’s.

  - Kickoff Meeting – Ron Cole presented an update report.

- Distributed informational flyer showing the agenda, participants, etc. “Mints” will be available.

    - CUE-mail invitation went out to all employees.  Teams will be introduced.  Kickoff is open to entire campus staff with some offices closing for this event.

    - First Newsletter is scheduled for printing/distribution today after review and revisions.  Plans are to print Newsletter every 2 months.

- Meeting Report Format – Donna Wainio presented a sample team meeting report format with the Training Team’s report using this format.  Team Leaders to review for next Monday.

### OTHER OLD BUSINESS

- Technical Training: Intro to Oracle – this week.  Locations for training were clarified.  Maag Library 4th floor instruction room will be used alternately with the KILC-Training Room.

### TEAM STATUS UPDATES

- Training Team (Donna Wainio) – met to receive overview of progress on the project and discuss different teams involved.  Reviewed a draft training plan.  Donna downloaded computer-based training modules available from SCT that would have to be purchased separately with each system upgrade.  May create training modules with current software on campus with CSIS students to assist with development.  Will establish formal meeting schedule for team.

- Finance Team (Patty Seachman)

- Second finance training session was Nov. 8-10 with Richard Quattrocchi.  Online access to training database was available and team focused on navigating in the system.

- Chart tables were identified and learned how to complete them.  Initial assignment is to establish Level 2 account types and fund types by Friday 11/19.

- Practiced inputting budget documents and journal entries; then navigated system to locate transactions posted as a result of these documents.

- Learned how to query information to produce reports.

- Created a Banner user ID and navigated all screens populated by creation of ID.

- Accounting staff reviewed chart information created with Richard.  The completed Chart of Accounts is due to Banner by 12/31/04.

Troy Cross reported that Richard requested access to do preliminary work off-site.  A hole has been punched in the firewall allowing him access, but security concerns exist which need to be addressed later with SCT.

### OTHER NEW BUSINESS – none.

CONCERNS/ISSUES

- Insufficient advance notice of training technical needs.

- Expectations of knowledge/capabilities may exceed current levels of technology training.

- Late receipt of training materials/agendas/schedules.

- Loading Banner software in KILC-training room requires an Oracle Java to run.  If YSU homepage is used as the point of entry, Java is already loaded and the Oracle Java cannot load for Banner.  The newest version of Java applet for the homepage will not allow Oracle Java to load, but an older version will work.  Recommend using a site that does not require running Java before loading Banner software.  Troy received the install report that includes SCT’s matrix of supported browsers and will forward upon request.

- Netscape users experienced problems although it is on their list of supported browsers.

Team leaders are to notify Dona or Eileen immediately as needs and issues arise to allow for the most efficient use of staff and the most effective training sessions during the implementation process.

Next meeting is Monday, November 22nd at 9:00 a.m. in Meshel Hall, 4th floor conference room.