SCT Banner YES Implementation Team

Meeting Notes

# MEETING LOGISTICS

| Item | Description |
| --- | --- |
| Date | July 25, 2005 |
| Time | 8:30 a.m. |
| # Location | KILCAWLEY – Training Room |

ATTENDEES

| Facilitator(s) | Eileen Greaf |
| --- | --- |
| Note Taker | Eileen Greaf |
| Participants | Marianne Anderson, Catherine Cala, Carol Chen, Ron Cole (for Betty Jo Licata), Donna Esterly, Becky Geltz, Eileen Greaf, Marayamah Hassan, Jeanne Herman, Dennis Konik, Rick Marsico (also for Troy Cross), Tom Masters, Mary Jo Repasky (also for Donna Wainio), James Stanger, and Bob Tupaj. |
| # Not Present | Troy Cross, Emily Fabrizio, Betty Jo Licata, Dona Madacsi, and Donna Wainio |

AGENDA  ITEMS

| # Review of Prior Mtg. Notes | ## Notes |
| --- | --- |
| Impl. Meetings – 7/18/05 | Revisions to notes should be emailed to Cheryl Beil. |
| # TEAM STATUS UPDATES |  |
| - 1. Finance Team (Marianne Anderson) | Fin system is still in balance. School campus addresses to be updated today to correct bad info. Questioned Advancement feed to Finance – Catherine to work into this week’s schedule. Questioned timeout issue – Doug worked on; no resolution yet, waiting on SCT. Duplicate PIDM issue – see Gen Person update. |
| - Advancement Team (Catherine Cala) | Adv GoLive date confirmed for 9-12-05 (conversion date 9-10). Working on set-up of processes. 130 of ~300 designations matched to FOAP. Coding system: First letter D (for dept), C for college, etc. Giving and acknowledgement letters encountered issues, being resolved. Tested security levels – fine for most part. Andy in this week. Items to address include process testing, task log review, FinAid meeting and interim processing procedures until FinAid goes live. |
| - Communications Team (Ron Cole for Betty Jo Licata) | Next newsletter (late August) will focus on Advancement GoLive. Will also report on General Person, Luminis and Master Tech Plan. Team leaders should send Ron a few status paragraphs within 2 weeks. Discussed idea of brown bag meetings. Group seemed more receptive to survey discussed last week as well as Training Room “refresher” session at start of semester. Purpose of any user group meeting should be defined in advance. |
| - Technical Team (Rick Marsico for Troy Cross) | Received revised quote from Foresight for Luminis hardware; SCT responded today about proposed configuration – only one issue that ultimately was a non-issue. Order should now go out this week. Dona M out until the 28th at this time. Payroll interface meeting today. One Bursar interface issue being addressed. |
| - Training Team (Mary Jo Repasky for Donna Wainio) | Invitations to Aug 3rd general navigation training (8:30-12:30) went out. YTRN to be cloned after July 29th but before August 3rd. |
| - Data Standards /Reporting (Becky Geltz) | No reports |
| - Luminis (Bob Tupaj) | Over 100 attended. SCT consultant Norris Garrison gave overview and demo of product. Info gathering sought answers to current online services, wish list for future services, communication strategies, and buy-in. Summary of issues: Students receptive to web email, staff and faculty somewhat resistant; targeted announcements, calendar, and access to forms and info were positives. Faculty and upper admin support essential to success. Of most interest to faculty: single sign-on and groups (need to assess overlap of groups and WebCT). Garrison suggested swapping training sessions to provide more time for YSU community feedback/input. John Dalbec to attend training first 2 wks in August in Salt Lake City. Tech workshops in Sept with install 3rd wk of Sept. |
| # UPDATES |  |
| - Finance celebration | 8-10-05 – Lunch at 11:45 followed by brief program at 12:30. Invitations should be out by end of this week. Invite list to be reviewed by Donna E – she will distribute to listserve for review. Intent at this time is to focus on Finance GoLive. Other teams’ efforts will be celebrated later. |
| - Project calendar | Calendar updated for change in Finance training. Additional changes to be made regarding Luminis swapping of sessions. Calendar will then be posted to website. |
| - General Person Team / Shared Validation Tables (Cleo Nastopoulos for Jeanne Herman) | Last Thursday, group met to emphasize importance of following search procedures to limit duplicate PIDMs. Report of potential dups distributed for review (included such items as similar names with same birth date, no alternate ID, no SS#, no birthdate, etc.) Small listserve created to communicate and resolve potential and actual dups. Importance of unique identifiers (EIN and birthdate) noted – legal counsel advice being sought on what we are allowed to ask for. Carol noted that report this morning is same as last Thursday. |
| - Synchronization (Marayamah Hassan) | Own test instance was created to avoid issues with Advancement testing. Testing will involve ~600 patron records with Banner activity identified. |
| - Advancement integration testing & GoLive (Carol Chen) | Dennis loaded most tables except degrees and majors. Tables need verified. Some data missing. Overall, few problems but each problem takes a long time to resolve. Meeting will be planned to discuss integration testing issues including discussion of whether to use parallel systems. |
| - Banner 7.0 (Carol Chen) | DBAs require more than just a 2 day weekend to implement. Either need to schedule for a holiday weekend or shut down system on a workday (a Friday) to accommodate. Functional staff must be available. |
| - Reporting (Carol Chen) | Pricing on WebFocus received. WebFocus still to provide references from schools using product with ODS. DBAs concerned with workload to maintain security for multiple reporting tools. Rick to clarify if WebFocus security layers over any part of Banner security, even if just Finance fund/org security. |
| NEW BUSINESS |  |
| None |  |

ACTION  ITEMS

| New Action Items / Issues | # Owner | ## Due Date | # Status |
| --- | --- | --- | --- |
| - August Newsletter Submissions | # Team leaders | ## 8-8-05 | # Submit to Ron Cole |
| # Prior Items / Issues | # Owner | ## Due Date | # Current Status |
| - Document procedures to resolve duplicate PIDM’s | # Jeanne Herman | ## ASAP | # Met last week. Focus is on Search procedures to minimize dups. Listserve of key participants to resolve potential dups identified. |
| - Contact list for Banner business interruption outages | # Carol Chen | ## ASAP | # In process. |
| - Area contact lists for Banner business interruption outages | # Team Leaders | ## ASAP | # In process – relates to current systems. |
| - Request additional info from other users on dupl PIDM resolution | # Cleo Nastopoulos | ## Completed | # Info shared by email. |
| - Finance celebration awards | # Team Leaders | ## 8-03-05 | # Email Betty Jo suggested award titles, recipient names, possible token awards. |
| - Determine Adv GoLive date | # Carol Chen | ## Completed | # Sept 12 |
| - General Forms security access | # Rick Marsico | ## ASAP | # Sandy can group OA views however deemed appropriate – huge project for functional side. |
| - Determine policies/procedures of other universities re: restricted access & security | # Becky Geltz | ## ASAP | # Communication sent – no responses yet. |
| - List of other universities using fully implemented Banner system | # Carol Chen | ## ASAP | # Will check with SCT project manager. |
| - Guidelines for SQL usage against Banner PROD | # Tech Team | ## ASAP | # Review in next tech meeting. |
| - Policies/Procedures for PROD access by Tech staff/analysts | # Tech Team | ## ASAP | # Review in next tech meeting. |
| - Reclone of YTRN in mid-July | # D.Wainio/T.Cross | ## 8-3-05 | # After July 29 but before Aug 3rd. |
| - Determine Advancement reporting needs of other areas | # Catherine Cala | ## ASAP | # Meeting with FinAid and Gen Acctg tomorrow with Andy. |
| - Documentation of procedure to add Banner jobs to run in Appworx | # Troy Cross | ## ASAP | # In process. FABMATC is currently running in sleep-wake mode. Need to document process to request / run jobs. |
| - Updating telephone system with FOAP information | # Dona Madacsi | ## 7-30-05 | # Consultant work in process. No assistance from tech staff needed. |
| - Draft policy to ID/ install Banner patches | # Tech Team | ## ASAP | # Review responsibilities from Action Web (tech&functional) at next team mtg |
| - Submit meeting notes to the Implementation listserve | # All | ## Ongoing | # Team leaders requested to submit mtg notes for posting to YES website. |
| - WebFocus bid waiver / negotiations | # Rick Marsico | ## 7-30-05 | # In process. |
| - Project Management Plan | # Carol Chen | ## Onging | # Working on Luminis project document. New Project Timeline will be posted on website along w/ updated calendar. |
| - Projected date/method to convert mini-databases to Banner | # Advancement Team | ## Ongoing | # Spreadsheet with relevant data has been compiled. This will serve as starting point. Imp team to think about how to proceed. |
| - Develop interface for zip code +4 digits | # Technical Team | ## On hold | # Not critical at this time – mass mailings not pertinent to Fin. |
| - Summer Celebration | Betty Jo Licata | ## Mid-August | ## In process. |
| # Project Mgmt/Team Training | # Betty Jo Licata | TBD | # Additional training for other systems is being explored after Fin GoLive |
| - Determine shared validation tables data content | ## Jeanne Herman | ## Ongoing | # Team continues to review name types and define specific uses. |
| Stale Items | # Owner | ## New Issue Date | # Current Status |
| 1. Corrected OR-102 trng. materials | ## Pat Kurisko | ## 11-22-04 | ## No response from SCT. |

Next Meeting – Monday, August 1, 2005 at 8:30 a.m. in Meshel Hall, 4th floor conference room.