SCT Banner YES Technical Team

Meeting Minutes

1	Meeting Logistics

| Item | Description |
| --- | --- |
| Date | February 28, 2005 |
| Time | 2 p.m. – 4:30 p.m. |
| Location | Meshel Hall Large Conference Room |

2	Attendees

| Role | Name |
| --- | --- |
| Facilitator | Troy Cross |
| Note Taker | Troy Cross |
| Participants | Troy Cross, John Dalbec, Dennis Konik, Tom Masters, Cleo Nastopoulos, Mary Noble, Doug Sewell and Sandy Stanhope. |
| Not Present | Marayamah Hassan, James (J.T.) Holt, Jeff Trimble and Mark Welton. |

3	Minutes

| Topic | Notes |
| --- | --- |
| Minutes – 02/28/2005 | Fourth Meeting |
| - Minutes from 01/28/2005 meeting | Everyone received minutes from previous meeting. No updates required. |
| Old Business |  |
| - Technical Training Schedule & YES Project Calendar | Reviewed current Technical Training Schedule. Oracle Application Server (OAS) training cancelled. Oracle Forms (OR105) training moved to August 22-25. YES Project Calendar available on YES website. |
| - Extended Search Feature | ActionLine contact #345865. Another SCT client is also experiencing this problem. It may be related to Windows XP. If you experience this problem, you and use Tab to navigate to Person Search and Shift-Tab to navigate to Alternate ID Search. |
| - Problem closing windows brought up within window | Cleo provided Troy some examples. No additional problem solving has been done. |
| - Expanded message screen locks up | Cleo provided Troy some examples. No additional problem solving has been done. |
| - SSB for TEST instance. | Doug hasn’t set this up yet. |
| - Which instance for Donna Wainio’s training needs? | TRNG instances can be refreshed with SCT’s SEED data. But, this will cause our named account to be removed and they would need to be recreated. TEST instance could be used. However, good Finance data needs to be moved to PPRD before this is done. |
| - Oracle Developer | Doug provided installation instructions to the YES Technical Team and to Donna Wainio. Installation is required to use Oracle Forms or Oracle Reports on client’s work stations. |
| - Visual Database Instance Definition Documentation | Sandy has provided a draft written definition. The flow of data from instance to instance has not been determined yet and may change when a module goes live. |
| - IAS webserver settings | This is pending the resolution of Extended Search Feature. This options turns off session cookies. This was an option available to allow the opening of multiple INB sessions with a desktop shortcut. We are still recommending opening multiple IE sessions by navigating to http://banner.ysu.edu rather than using a desktop shortcut. |
| - Visual Server Configuration Documentation | Doug has developed a narrative. He is starting to work on the visual. |
| - Oracle Utilities | PL/SQL Developer and/or TOAD recommendation(s). Maureen had written a recommendation for TOAD. Rick Marsico has got 9-month trials of both. PL/SQL Developer trial is available and Doug sent the installation instructions to the YES Technical Team. The TOAD trial is waiting for some contracts to be completed. We need all of our technical staff to try both. Later this year, we will need a comparison of the two products. I used PL/SQL Developer to correct the tables required by ActionLine contact #3457095. |
| - General Person, Vendor, Alumni and Patron | Mary has loaded SPRIDEN, SPBPERS, SPBADDR, SPRTELE and STVVEND in CONV for Finance. However, some of the data is not displaying under CONV INB. So, she is looking into this. STVFUND, STVORGN and STVACCT have been loaded into TEST from comma delimited files (MS Excel) using SQL Loader for Finance. Dennis reported that an extract from Alumni and load into Banner with the Converter Tool is being tested by Maureen in CONV. 291,000 Banner IDs were created and only 19 errors were reported. However, Cleo reminded everyone that the Alumni files are requiring a lot of cleanup. Mary mentioned that sometimes you do not find out problem with SPRIDEN until you start loading the other tables. Dennis and Pam are looking at the 60+ validation tables in Advancement. Sandy reports that the remote DBA is installing the Converter Tool in the TEST instance. We have decided to generate Banner IDs with a leading ‘Y’ and eight (8) trailing numbers. Also, alternate Banner IDs (SPRIDEN_CHANGE_IND = ‘I’) will be created for the SSN (nine (9) numbers), Patron ID (leading ‘PA’ and seven (7) trailing numbers) and Alumni ID (leading ‘AL’ and seven (7) trailing numbers) if we have this information. Dennis mentioned that another alternate Banner ID may be needed for businesses (Business Code, leading ‘BU’ and seven (7) trailing numbers) in Advancement. SCT Consultant recommended using two (2) leading characters rather than one (1) since this will never conflict with Banner ID generation. |
| - Security – Roles and Rules | Sandy has received the information for Finance. She is concerned about when these are needed and her priorities. She is also concerned about the availability of our remote DBA. Sean was inexperienced, but available. Evaline is experience, but unavailable. Sandy hopes that she will be available after SCT Summit. If necessary, we will need to recruit other SCT or YSU personnel to complete these tasks. However, the tasks will need to be defined first. Also, we need to determine how to set up Banner IDs for SSB use. |
| - 32-bit recompile in remaining instances | Doug has completed this. This allows GURJOBS and Population Selection to run correctly in the remaining instances. |
| - Contacting Instructors | We may contact instructors directly for small questions. However, if you include an attachment, the instructor may need to charge back. The instructor should let you know if there will be a charge. These types of requests need to be directed to your Team Leader. |
| - Timeouts | Doug increased the timeout for SSB from 5 to 30 minutes. No timeouts for INB are currently set. Sandy is looking into the problems this may cause or prevent. |
| - Retentions | Doug has implemented the removal of Job Submission output weekly (on Fridays) that is older than a week. |
| - Overtime | Everyone is handling requests for overtime through their managers. |
| New Business |  |
| - Contact #345090 | Form APAIDEN allows the creation of an ID called NEXT. This causes the generate ID function of form FOAIDEN to stop working. ActionLine reported that this has been fixed in Banner 7. Troy told them that he wants it fixed in Banner 6. ActionLine has generated a Level 2 Defect# 101998 for this APAIDEN 6.x issue. |
| - Contact #3457095 | Form FPAPURR allows you to create a code of NEXT which causes the NEXT functionality of form FPAPURR to stop working. This issue was created by TRAIN01 (Richard Quattrocchi) during Finance Function training on 02/16/2005. ActionLine provided directions for correcting the problem this issue created (FAQ# 13001). ActionLine will not open a defect for this until we are able to provide instruction on how to recreate this problem. |
| - SCT Consultants cannot use INB/SSB from off-campus | Packeteer rules were recently implemented by Network Services that prevented off-campus access to INB/SSB. Frank Betsa added rules to allow off-campus access from the SCT VPN (IP 149.24.24.3). Richard Quattrocchi was still unable to connect. The problem was on his end. He needed an updated SCT VPN profile. He has tested this and all is working correctly. |
| - Interface from Banner to AccuMail and back needed | This was brought up during this morning’s YES Implementation meeting. |
| - UserID creation for INB | We had discussed this during our security roles and rules discussion. |
| - UserID creation for SSB | We had discussed this during our security roles and rules discussion. Doug will look into how this is implemented. |
| - Additional disk space for INB server | The INB server (sctcasp.admin2.ysu.edu) had two (2) 21GB drives allocated. One for the OS and one for the Oracle/Banner Applications. An additional 42GB drive was allocated for the Oracle/Banner Applications. |
| - Evision (e~Print) | We need to allocate someone from the technical staff to look into e~Print. Mary mentioned that Elaine Beatty is satisfied with her current check printing vendor (Pro-Check) and that she pays for this service from her own budget. Troy reminded everyone that we have been directed to find and use SCT’s Partners to provide services that are not included in Banner. |
| - Access from home to INB and SSB needed by YSU personnel | During the last two YES Implementation meetings, it has been mentioned that INB and SSB access from home is needed by some YSU personnel. Doug described how the YSU VPN is currently set up and Network Services plans for connecting it to the e-Directory server for authentication. The e-Directory Project has been delayed. If necessary, a few users may be added. However, Network Services would like to wait until e-Directory is implemented for a larger user base. |
| - Attendees for the Advancement interface meeting on April 4 | Everyone will need to let Dennis know who on the technical staff will be attending this meeting. |

4	Action Items

| Action Item | Owner | Due Date | Status |
| --- | --- | --- | --- |
| Action items and issues from 01/28/2005 |  |  |  |
| - Oracle Forms (OR105) training | Troy | Completed | Our Finance Technical Training (BT104) instructor, Steve Stutheit, did not respond to whether or not we should delay this training. Our Advancement Technical Training (BT103) instructor, Katharina Kelsey, felt that we could delay this training. It has been reschedule to August 22-25. |
| - Extended Search Feature | SCT ActionLine | No estimate from SCT | ActionLine contact #3450865. Troy, Doug and Karen Zarinsky [kzarinsk@sungardsct.com] have been communicating by e-mail to try to resolve this issue. |
| - Problem closing windows brought up within window | Troy | Open | Cleo provided examples. This is not currently a high priority issue. |
| - Expanded message screen locks up | Troy | Open | Cleo provided examples. This is not currently a high priority issue. |
| - SSB for TEST | Doug | 03/31/2005 | Set up SSB for TEST instance. Doug will look at completing this while we are away at SCT Summit. Needs to be completed before Finance Functional training begins in April. |
| - 32-bit recompile in remaining instances | Doug | Completed | 32-bit recompile fixed population selection problem in TRNG instance. Need to perform 32-bit recompile in SEED, TEST and PPRD. |
| - Oracle Developer | Doug | Completed | Doug provided installation instructions. |
| - Visual Banner Instance Definition Documentation | Sandy & Troy | Still open | Create instance schematic. Sandy has provided a narrative. Additional input from SCT Summit attendees and the remote DBA needed to help us define the flow of data between instances. |
| - IAS web server setting | Troy & Doug | Pending resolution of item #2. | Determine whether we should change the IAS web server setting \ORANT_IAS\Apache\Jserv\servlets\zone.properties from session.useCookies=true to session.useCookies=false. |
| - Visual Server Configuration Documentation | Doug, Tom and Emily Fabrizio? | 03/14/2005 | Doug will look at completing this while we are away at SCT Summit. |
| - Oracle Utilities | Maureen Drabison and Salem Rashid Technical Staff | Completed. 12/31/2005 | Maureen provided written recommendation for TOAD. Perform 9 month evaluation and comparison of TOAD and PL/SQL Developer. |
| - Contacting Instructors | Troy | Completed | We may contact instructors directly for small questions. However, if you include an attachment, the instructor may need to charge back. The instructor should let you know if there will be a charge. These types of requests need to be directed to your Team Leader. |
| - Timeout | Sandy Doug | Open Completed | Determine and implement best method to timeout Banner users. Test Banner with an idle timeout set in an Oracle profile and report how that reacted with all of the INB components (i.e. How gracefully and/or ungracefully the user was terminated? Where the user was after termination? Etc.) Apparently, network termination is another option which someone should test before we make a decision. Increase SSB timeout from 5 minutes to 30 minutes. |
| - Retentions | Doug and Sandy | Completed | Implement scripts to enforce job output retention standards. UNIX file deletes combined with corresponding Banner table deletes. |
| - Overtime | Troy | Completed | Technical staff will communicate their overtime needs to their managers. |
| Action items and issues from 02/28/2005 |  |  |  |
| - Finance Security Setup | Sandy, Doug and Troy | 03/31/2005 | Finance Security needs completed prior to Finance Functional training which begins in April. |
| - Banner General Person Loads | Mary, Dennis, Marayamah and Cleo | 03/31/2005 | Initial loads. Determine what and when General Person data can be loaded. Load as much data as possible before Finance training begins. Provide reports so that the functional users can cleanup existing data. Continue testing loads in CONV instance while we are away at SCT Summit. |
| - YSU VPN | Doug, John and Mark | 03/14/2005 | Timetable and/or alternatives for broadening who can use the VPN for YSU. YSU personnel need to securely access Banner INB and SSB from home. |
| - Interface from Banner to AccuMail and back needed | Technical Team | Open | Determine how this will be implemented with Banner. |
| - e~Print | Troy and Dona | Open | Determine technical staff for this assignment. |