SCT Banner YES Technical Team

Meeting Minutes

1	Meeting Logistics

| Item | Description |
| --- | --- |
| Date | February 27, 2006 |
| Time | 1:30 p.m. – 3:00 a.m. |
| Location | Meshel Hall Large Conference Room |

2	Attendees

| Role | Name |
| --- | --- |
| Facilitator | Troy Cross |
| Note Taker | Troy Cross |
| Participants | Troy Cross, John Dalbec, Marayamah Hassan, Tom Masters, Cleo Nastopoulos, Mary Noble and Sandy Stanhope. |
| Not Present | James (J.T.) Holt, Dennis Konik, Doug Sewell, Jeff Trimble and Mark Welton. |
| Guest | Carol Chen, Nancy Davidson, Tom Davidson, Maureen Drabison, Ray Hess, Cameron Hughes, Dona Madacsi, Rick Marsico, Sal Rashid and Kirk Tremayne. |

3	Minutes

| Topic | Notes |
| --- | --- |
| Minutes – 02/27/2006 | Nineteenth Meeting |
| Minutes from 02/13/2006 meeting | Everyone received minutes from previous meeting. Updates required. Cleo recommends that “Under Owner for Action item 2 Legacy and Banner Data Synch, please remove Cleo and Maureen since we were not involved in the re-synch. You should add Sal and Salem with Marayamah and Cameron.” |
| Old Business |  |
| Action Items | Action item 2 was updated and items 6, 8 & 9 were completed. |
| MyYSU (Luminis) Update | John filled out Network Services public access server form to allow off-campus access to Luminis servers. He put a link on login page to survey/feedback form developed by MyYSU team. He setup a tab in the portal for general Banner 7 channels. MyYSU team discussing need of role in Luminis for applicants so they can access MyYSU portal. John informed Cleo that her one-shot for CUE-mail dot removal may be run on Monday, March 13 (Spring Break). |
| Student Update | Marayamah reported that they are mapping all student data for conversion. Training included a review of converter tool. She mentioned that SCT Consultant Jim Kerr recommends that the functional users use CONV for verification. She provided counts of records from PRCOURSE, PRCRSHST and tape that needs to be converted to Banner for historical transcript purposes. |
| General Person Update | See action item 2. Group discussed the requirement of 3 & 6 digit Banner IDs for banking needs. |
| HR/Payroll Update | Functional training occurred last week. Functional users decided to use only two (2) pay schedules (bi-weekly & semi-monthly) based on SCT Consultant recommendation. Volumes of manual entry work will be required by functional users (payroll staff) because Banner doesn’t support the amount of miscellaneous deductions, pay scales and longevity scales that our legacy systems support. University should approach union leadership and negotiate memo of understanding to reduce this workload. |
| Financial Aid Update | Tom Master reviewed SCT Consultant Ron Coker’s trip report. Tom reinstated the need of 6 position Banner IDs for bank identifiers and 3 position Banner IDs for guarantees. Tom mentioned Ron’s recommendation for generic user IDs for Batch Job Submission and Population Selection for Financial Aid. Sandy stated the auditor’s requirement for accountability. Troy thought that we need to verify whether this is truly a SCT requirement or a SCT Consultant suggestion. Troy mentioned that he feels that the technical support staff needs to question all SCT recommendations because of the track record of their previous recommendations. Tom also mentioned that the setting up of rules was really just coding SQL to establish the rules. |
| Finance Update | Mary stated that fixed assets conversion and data mapping was occurring. Sandy applied patch to FAM1099 process to correct issue with 1099-MISC file generation for IRS. Finance functional user will be sending file to IRS by March 13. Budget Prep processing starting. OBOR (previously know as NACUBO) report specifications were okayed. Mary has also been working with functional users on generating reports with MS Access. |
| Advancement Update | No update. |
| TouchNet Update | Carol mentioned that this was a third party vendor and that YSU has purchase only two (2) components (Payment Gateway & Web Check). Of these, only Payment Gateway is installed in TEST. Carol is looking for feedback on whether May 2006 would be a good time to schedule Web Check installation. She demonstrated SSB Admission application and Alumni donation to the group. Troy mentioned the amount of work left for production implementation including WebTailor modification of SSB by the technical staff and Banner table updates as well as various admission application development by the functional users. |
| WebFocus Update | Last week, Jim Hanek, Doug Sewell, Kirk Tremayne and Sal Rashid were involved with the installation of WebFocus with IBI Consultant Barry Loudon. Initial setup and testing is proceeding. Carol mentioned the work involved in the IBI contract to allow additional users to attend the various IBI training classes. IBI will be forwarding the WebFocus training catalog to her. |
| Banner 7 Update | Sandy Stanhope mentioned that the 7.2 upgrade doesn’t affect Finance or HR. The 7.2 upgrade for these modules will occur sometime after May. However, current patches will be applied to these modules. Carol questioned the testing required. Sandy restated that the Advancement and General modules (which are used in production) are affected by the upgrade as well patches to Finance (which is used in production). |
| New Business |  |
| Customer Support Center Demo | Carol demonstrated the facilities provided by SCT’s Customer Support Center (previously know as UDC Support (previously know as ActionWeb)). |
| Banner Database Schematics | Carol demonstrated Banner Bookshelf Documentation. She also expressed the need for the technical staff to use SCT’s Listserv (lists.sct.com) as well as their documentation. She offered a lunch at Noodles for the first person to be able to demonstrate and answer a Banner related question that she will pose at our next YES Technical meeting. |

4	Action Items

| Action Item | Owner | Due Date | Status |
| --- | --- | --- | --- |
| Action items and issues from 02/28/2005 |
| SCT e~Print | Rick/Dona/Troy | Delayed | Determine technical staff for this assignment. |
| Action items and issues from 04/18/2005 |
| Legacy and Banner Data Synchronization | Marayamah, Cameron, Salem and Sal | In progress | Phase II (add new records from M204 to Banner). Provided Mary Bodnovich list of adds to Banner for verification. She will check the status of this with Mary tomorrow. She mentioned that they lost a Perl program for cloning from PROD to DUP that Doug wouldn’t restore for them. Troy said that he would check with Doug on this. |
| Action items and issues from 05/16/2005 |
| Source code management | TSP | In progress | Delayed due to other priorities. Technical Standards & Practices (TSP) work team will develop procedures as part of their charge. |
| Action items and issues from 09/12/2005 |
| Object Access Views Support | WebFocus & ODS Work Teams | In progress | Will be part of the WebFocus and ODS implementation. |
| Action items and issues from 09/26/2005 |
| Developer Instance | TSP & BTLT | In progress | TSP Work Team will work with Banner Technical Leadership Team (BTLT) on issues/concerns. |
| Action items and issues from 02/06/2006 |
| Draft policy to ID/install Banner patches | Sandy | Completed | Sandy will forward to TSP work team for their review. |
| Draft policy to ID/install Banner patches | TSP Work Team | 03/06/2006 | TSP work team review policy. |
| Action items and issues from 02/13/2006 |
| CTOOL Testing | Dona | Completed | Assign staff member to review/test Converter Tool. |
| CUE-mail dot removal | John | Completed | Notify Cleo when she should schedule one-shot for CUE-mail dot removal. |
| Action items and issues from 02/27/2006 |
| Perl program | Troy | 03/03/2006 | Check with Doug on status of request. |